# Bookstore Project - Test Plan Document

## 1. Introduction

- This Test Plan document defines the testing strategy, objectives, scope, test environment, and responsibilities for the Bookstore application. The system is an e-commerce web application that allows users to browse books, add them to a cart, and simulate a checkout using the Paystack payment integration.

## 2. Objectives

- The main objective of testing is to ensure that all Bookstore application components function correctly, meet business requirements, and provide a smooth and error-free user experience.

## 3. Scope

- Testing will focus on verifying the functionality of key modules including:
a. User registration and authentication
b. Book catalog and search functionality
c. Shopping cart and checkout process
d.  Inventory and order tracking
e. Payment integration (Paystack test mode)

## 4. Testing Types

- The following types of testing will be conducted:
a.  Functional Testing
b.  Integration Testing
c.  UI/UX Testing
d.  Regression Testing
e.  Acceptance Testing

## 5. Test Environment

- Testing will be performed in a local environment using Node.js and React. The system will run at http://localhost:3000/using Paystack test credentials. Test data will be created manually, and mock transactions will simulate checkout flows.

## 6. Roles and Responsibilities

Team Leader (Robel Yihelu): Repository setup, environment configuration, and final report compilation.
 Josphat Chege: Test plan creation, test case design, and defect tracking.
 Josphat Chege: Manual test execution and reporting of defects.
 Immaculate Mumbua: Documentation review and communication management.

## 7. Test Deliverables

- Test Plan Document 
- Test Cases and Checklists
- Defect Log
- Final Test Report
- Project Board (GitHub) with test activities

## 8. Entry and Exit Criteria

Entry Criteria:
- Repository setup completed
- Application runs locally
- Test environment configured

Exit Criteria:
- All planned test cases executed
- All critical and high-priority defects resolved
- Test report reviewed and approved

## 9. Schedule

Phase 1: Planning & Setup – Due November 5, 2025
Phase 2: Test Design & Early Execution – Due November 11, 2025
Phase 3: Final Execution & Reporting – Due November 18, 2025

## 10. Approval

Prepared by: DvChege
Date: November 03, 2025

Approved by: Team Leader (Robel Yihelu)